## Slide 1
Name | Cameron
Git Hash | 0df3249a3ba0853b8c291e061eccfbd9fc56a0b3
Sprint number | Start date | end date | Work hard rating
3 | 2/5/22 | 27/5/22 | 2/5

## Slide 2: KANBAN board at the start of the sprint

## Slide 3: Screenshot of the game at the start of the sprint

## Slide 4: Sprint Reflection and summary
Finished enemy spawning
Created meteor sprites
Meteors spawn with similar code to enemies
Mostly finished enemy ai
Started implementing physics engine

## Slide 5: Briefly describe other team members contributions
James was focusing on the physics engine

## Slide 6: Major Changes and Achievements Described
The spawning of enemies is done
Enemy ai works for one enemy but not multiple
Physics engine isn't done but James' understanding is better

## Slide 7: Brief Description of your testing
I created a file within the repository to test the ai
I would get input from James, Mr ward and other people in the class

## Slide 8: Link to testing results/tables
There are no results tables but the results allowed me to fine tune paramters for the ai

## Slide 9: KANBAN board at the end of the sprint

## Slide 10: Screenshot of the game at the end of the sprint

## Slide 11: Video of the game at the end of the sprint

## Slide 12: Notes for next time, future improvements
I need to finish the ai so it works with multiple enemies
Both I didnt get as much work as i would want and james struggled with the physics engine so our overall work wasn't very good so i merged 2 sprints