## Slide 1
Name | Cameron
Git Hash | 
Sprint number | Start date | end date | Work hard rating
1 | 14/3 | 31/3 | 4/5

## Slide 2: KANBAN board at the start of the sprint
NA

## Slide 3: Screenshot of the game at the start of the sprint
NA

## Slide 4: Sprint Reflection and summary
James and I created a moving player and moving asteroids from scratch
I created 3 assets (2 for player, 1 for enemy) I had a slight problem with the enemies design but I researched similar games and managed find a design that I liked
I created a camera which will centre on the player but it does sometimes look like the player isn’t moving
I helped James work on the acceleration system we want to use and it has become a very smooth system of movement

## Slide 5: Briefly describe other team members contributions
James handled merging
James finalized the acceleration system which feels very good
James has been doing lots of research on pymunk physics engine which we plan on using
James created first view which he ran into some problems but it was easy to fix once he found the problem
James is a chad

## Slide 6: Major Changes and Achievements Described
Create 3 sprites
Create game view
Player acceleration
Player rotation
Camera follows player
Moving asteroids

## Slide 7: Brief Description of your testing
For testing we generally would run the game and use/observe a specific part of the game
Both testing the camera and movement included running around the map and seeing if any problems show up
Everything else was done by letting the game run and observing what happens

## Slide 8: Link to testing results/tables

## Slide 9: KANBAN board at the end of the sprint

## Slide 10: Screenshot of the game at the end of the sprint

## Slide 11: Video of the game at the end of the sprint

## Slide 12: Notes for next time, future improvements
I need to add enemy spawning into the game
I need to add player shooting to destroy meteors and enemies
I need to remove the barrier stopping meteors from moving out of an area
I want to get a base game done by the end of next sprint