## Slide 1
Name | Cameron
Git Hash | b02f5a313f43e511992a9f2618782f5ab49d2391
Sprint number | Start date | end date | Work hard rating
2 | 4/04 | 15/04 | 3/5

## Slide 2: KANBAN board at the start of the sprint

## Slide 3: Screenshot of the game at the start of the sprint

## Slide 4: Sprint Reflection and summary
The entire sprint i was working on spawning the enemies
I managed to get them to spawn in random locations but not off screen
I feel like i could have done it faster and finished spawning and started learning about ai

## Slide 5: Briefly describe other team members contributions
James got covid during this sprint so couldnt do a lot of work but he still learnt a lot about the physics engine

## Slide 6: Major Changes and Achievements Described
Enemies spawn in random locations within a range
Learnt about the physics engine so that we could use it next sprint

## Slide 7: Brief Description of your testing
For testing i would run the game and move around to see where enemies are spawning

## Slide 8: Link to testing results/tables
By the end of the sprint the enemies were randomly placed near the player

## Slide 9: KANBAN board at the end of the sprint

## Slide 10: Screenshot of the game at the end of the sprint

## Slide 11: Video of the game at the end of the sprint

## Slide 12: Notes for next time, future improvements
Finish spawning
I need to learn how the seek ai works
James should have learnt enough to start the physics engine